# Master Document — Team Page Mock Sprint

# [Login Restyling Bootstrap] Task 1 —Write Requirements: Team Page & Login Styling

| Role | BA — Jaidyn | Date | Tuesday, 11 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Added the field requirements for the team page (names, photo, role, blurb). Confirmation on styling only, with no other changes to auth and session behaviour.

Deliverable: Requirements document. Committed to team repo.

Note for next role: No additional information needed.

Git URL:  https://github.com/HudsonFurbank/Group-61-Mock-Sprint/blob/main/docs/Login%20Restyling.docx

# [Login Restyling Bootstrap] Task 2 — Design Login Style & Team Page Layout

| Role | UX — Aziz Ahmadi | Date | Wednesday, 12 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Produced four mockups: login page (default), login page (error state), team page with all five member cards, and team card edge cases. Wrote the design document covering style values, login scope, and how each requirement and edge case from the BA's requirements is handled.

Deliverable:

- Design/ folder in the team repo (Group-61-Mock-Sprint), branch

- feature/ux-design-docs — Login-Restyling-Design.docx plus four PNGs.

- PR open for review.

- Doc also posted in the team channel for BA validation.

Note for next role:

- Use the colours and sizes written in the design doc. Don't guess them from the pictures.

- Make all five cards the same height, even if one person writes a longer blurb than the others.

- Photos come in at 400x400. Show them at 120px, in a circle.

- If someone has no photo, show a circle with their initials instead. This needs to be built — it's not optional.

- The PM and BA haven't sent their photos yet. Use the initials circle for them until they do.

- On the login page, only change how it looks. Don't change how logging in works.

Git URL:  https://github.com/HudsonFurbank/Group-61-Mock-Sprint/tree/main/Design

# [Login Restyling Bootstrap] Task 3 — Validate Design Against Requirements

| Role | BA — Jaidyn | Date | Wednesday, 12 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Design document reviewed against the requirements for the login styling and team page. The design was approved and fit the requirements overall with some minor clarifications needed.

Deliverable: Reviewed design login style and team page layout against the documented requirements and edge cases.

Note for next role: Clarify how long roles are handled, how names and blurbs behave when exceeding their maximum line limits, and how missing name, role or blurb information is displayed. Clarifications at the bottom of the document.

Git URL:  https://github.com/HudsonFurbank/Group-61-Mock-Sprint/blob/main/Design/Login-Restyling-Design.docx

# [Login Restyling Bootstrap] Task 4 — Style Login Page

| Role | Dev 1 — LiangJie Cheng | Date | 13/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Applied the approved visual design to the login page (colours, spacing, corner radius, card layout per Login-Restyling-Design.docx). Removed the Google sign-in button per design decision #6 (no social sign-in). Added a red banner for incorrect-credentials errors, matching the edge case table. No authentication logic, validation, or session handling changed — styling only

Deliverable:

- Restyled frontend/src/app/(auth)/layout.tsx and frontend/src/app/(auth)/auth/signin/page.tsx

- Design tokens added to frontend/src/app/globals.css

- Branch feature/login-page-styling

- PR open for review

Note for next role:

- Colours, spacing, and corner radius applied per Login-Restyling-Design.docx — no new values invented

- Google sign-in button removed per design decision #6 (no social sign-in, email/password only)

- Red banner added for incorrect-credentials errors, matching the edge case table

- No authentication logic, validation, or session handling changed — styling only

- Design tokens live in globals.css under @theme (--color-surface-page, --color-surface-card, --color-brand-500, etc.) — reuse these for the team page rather than redefining colours, per the "one set of tokens, two pages" principle

Git URL: https://github.com/HudsonFurbank/Group-61-Mock-Sprint/pull/3

# [Login Restyling Bootstrap] Task 5 — Build Team Page & Auth Redirect

| Role | Dev 1 — LiangJie Cheng | Date | 13/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Built the team page at /team with all five member cards (name, photo/initials fallback, role, blurb) per the approved design. Wired successful login to redirect to /team instead of /dashboard (updated in both signin/page.tsx and proxy.ts). Team page requires authentication — protected via proxy.ts middleware and the existing (dashboard) layout's server-side session check; direct access without login redirects to /auth/signin

Deliverable:

- New: frontend/src/app/(dashboard)/team/page.tsx, frontend/src/app/(dashboard)/team/layout.tsx, frontend/src/components/team/TeamMemberCard.tsx

- Modified: frontend/src/app/(auth)/auth/signin/page.tsx, frontend/src/proxy.ts

- Branch feature/team-page

- PR open for review

Note for next role:

- Team page built at /team with all five member cards — name, photo/initials fallback, role, blurb — per the approved design

- Successful login now redirects to /team instead of /dashboard (updated in both signin/page.tsx and proxy.ts)

- Team page requires authentication — protected via proxy.ts middleware and the (dashboard) layout's server-side session check; direct access without login redirects to /auth/signin

- Edge cases (long name, long role, long blurb, missing photo) tested locally with placeholder data — 2-line name wrap, 1-line role truncation, 4-line blurb clamp, all with ellipsis, confirmed working

- All five member photos added (frontend/public/team/), center-cropped to 400×400 and compressed per the design doc's spec. No initials-circle fallbacks currently in use, though the fallback remains implemented for any future member without a photo

- A dedicated edge-cases test page was discussed but not built — let us know if you'd like one added for testing, or test by temporarily editing TEAM_MEMBERS in team/page.tsx

- Implementation Docs/Task4_Implementation.docx and Task5_Implementation.docx — detailed write-up of both tasks for BA/UX validation
 Team member photos added in a follow-up branch (feature/team-photos-and-docs), PR open for review

Git URL: https://github.com/HudsonFurbank/Group-61-Mock-Sprint/pull/4

# [Login Restyling Bootstrap] Task 6 — Test Login → Redirect → Team Page Flow

| Role | Dev 2 — Daniel Williams | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Tested the live login process, page redirection, and secured access to the team page. Confirmed that valid login redirects to /team, invalid credentials display an error, logout works, direct access to /team while logged out redirects to the sign-in page, and the authenticated session remains active after refreshing the page.

Deliverable: Functional testing completed on the live deployment:

https://group-61-mock-sprint-frontend.vercel.app/

Note for next role: The main authentication and redirect flow passed testing. The team-page interface and edge cases were tested separately under Task 7.

Git URL:

# [Login Restyling Bootstrap] Task 7 — Test Edge Cases & Log Bugs

| Role | Dev 2 — Daniel Williams | Date | 15/08/2026 |
| --- | --- | --- | --- |

Completion comment

Done: Tested the team page and its edge cases. Long names, roles and descriptions shorten correctly, missing photos show initials, and the cards display correctly. I found two issues and one additional observation:

- There is no ‘Our Team’ link in the sidebar.

- The placeholder member used for edge-case testing is still visible underneath the five real team members.

- The approved login mockup includes a “Forgot password?” link, but it is not visible on the live login page. This has been raised with Dev 1 for confirmation.

Deliverable: Testing results recorded in this document. The live website was tested at:

https://group-61-mock-sprint-frontend.vercel.app/

Note for next role: PM — The PM confirmed that both team-page issues need to be fixed. They have been handed back to Dev 1, and Dev 2 will retest them after the changes are deployed. The missing “Forgot password?” link is awaiting confirmation.URL:

# [Login Restyling Bootstrap] Task 8 — Final Review & Sign-Off

| Role | PM — Hudson Furbank | Date |  |
| --- | --- | --- | --- |

Completion comment

Done:

Deliverable:

Note for next role:

Git URL: