Implementation Notes — Team Page

| Field | Value |
| --- | --- |
| Author | LiangJie Cheng — Developer 1 |
| Date | 13 August 2026 |
| Task | Task 5 — Build Team Page & Auth Redirect |
| Branch | feature/team-page |
| Pull request | https://github.com/HudsonFurbank/Group-61-Mock-Sprint/pull/4 |

# 1. Purpose of this document

This document records how Task 5 (Build Team Page & Auth Redirect) was implemented, so BA/UX can validate the build against Login-Restyling-Design.docx, and so Dev 2 has the context needed to test it.

# 2. Task 5 — Build Team Page & Auth Redirect

## What was done

- Built /team with all five member cards — name, photo or initials fallback, role, and blurb — reusing the same design tokens as the login page

- Card dimensions, corner radius, and spacing match the design doc's style values table (280px wide cards, 24px gap, 12px card radius)

- Successful login now redirects to /team instead of /dashboard

- /team requires authentication: guarded at the edge by proxy.ts, and again server-side by the (dashboard) layout's session check. Direct access while logged out redirects to /auth/signin

Why: Matches the Task 5 checklist — the team page renders per design, successful login redirects to the team page, and the team page is not directly accessible without login.

## Edge cases handled

- No profile picture — a 120px circle with the member's initials, in the same size and position as a photo

- Long name — wraps to two lines, then truncates with an ellipsis

- Long role — stays on one line, truncates with an ellipsis

- Long blurb — wraps to four lines, then truncates with an ellipsis

- Missing name, role, or blurb — the card still renders, with an em dash in place of the missing value

- All five cards reserve the same fixed space per field, so card heights stay equal regardless of content length

Why: Directly implements the edge case table in Login-Restyling-Design.docx, so the card behaves the same way no matter what data a real member profile ends up having.

## Layout decision — desktop only

The card row uses mx-auto max-w-[1496px] with overflow-x-auto and no flex-wrap. Below 1496px the row scrolls horizontally rather than reflowing into multiple rows, keeping the five-across layout intact. This follows the design doc's note that the team page is desktop only and mobile is out of scope.

| Team Page | Team Page - Edge Case |
| --- | --- |

## Files changed

- frontend/src/app/(dashboard)/team/page.tsx — new; team page with member data and layout

- frontend/src/app/(dashboard)/team/layout.tsx — new; opts this route out of the dashboard sidebar and navbar shell so it matches the plain full-page mockup

- frontend/src/components/team/TeamMemberCard.tsx — new; reusable card component handling the photo and initials fallback and the truncation rules

- frontend/src/app/(auth)/auth/signin/page.tsx — redirect target changed from /dashboard to /team

- frontend/src/proxy.ts — /team added to PROTECTED_ROUTES; post-login redirect target changed from /dashboard to /team

## Known gaps and open items

- Photos are placeholders for Aziz, Liangjie, and Daniel. Hudson and Jaidyn use the initials-circle fallback until real photos are supplied, per the design doc's note

- A separate, dedicated edge-cases test page (matching the edge cases mockup) was discussed but not built. Edge cases were verified instead by temporarily editing test data in team/page.tsx. Open to adding a dedicated page if Dev 2 would find it useful

- Mobile and responsive layout is out of scope and untested

# 3. How to test

- Redirect after login — sign in with valid credentials. You should land on /team, not /dashboard

- Route guard — sign out, then type localhost:3000/team directly in the address bar. You should be redirected to /auth/signin

- Card layout — with a maximised window, confirm all five cards sit in one centred row matching the team page mockup

- Initials fallback — confirm Hudson and Jaidyn show initials circles at the same 120px size as the photo cards

- Truncation — temporarily edit an entry in TEAM_MEMBERS in team/page.tsx with a long name, long role, and long blurb. Confirm the two-line name wrap, one-line role truncation, and four-line blurb clamp, all with an ellipsis, and that card height is unchanged. Revert the test data afterwards

# 4. Verification

- Confirmed all five cards render in one row, matching the team page mockup, on a maximised desktop window

- Confirmed truncation behaviour for long name, long role, and long blurb using temporary test data, then reverted to real member data

- Confirmed that signing out and navigating directly to /team redirects to /auth/signin

- Confirmed that a successful login redirects to /team

# 5. BA sign-off

| Field | Value |
| --- | --- |
| Reviewed by |  |
| Date |  |
| Outcome | Approved / Changes requested |
| Comments |  |